GenHub — AI Generation Platform

Project Documentation

Date: March 20, 2026

Version: 1.0.0

---

Project Overview

GenHub is a web-based AI content generation platform that allows users to generate text, images, audio, and video content from a single

unified interface. It features a clean dark-themed UI in the browser, connected to a Node.js/Express backend that communicates with external   AI APIs. The goal is to make multi-modal AI generation accessible from one place without switching between tools.

---

What Has Been Done

Backend

- Built an Express.js server (port 3000) that serves both the frontend and API routes                                                          - Integrated the Anthropic Claude API for text generation with real-time Server-Sent Events (SSE) streaming — text appears word by word as

Claude responds                                                                                                                                - Integrated Pollinations.ai for free image generation — no API key required

- API key stored securely in a .env file, never exposed to the browser

- CORS configured for development

Frontend

- Dark-themed responsive UI using CSS variables                                                                                                - Tab-based navigation across four modes: Text, Image, Audio, Video

- Text tab: prompt input, model selector, temperature and token controls, real-time streaming output, copy and download buttons

- Image tab: prompt input, size/style selectors, inline image display, download button

- Audio tab: UI scaffold with controls (not yet connected to an API)

- Video tab: UI scaffold with style chips — Cinematic, Anime, 3D Render, etc. (not yet connected to an API)

- Toast notification system for user feedback                                                                                                  - Loading spinner during API calls

- Fully responsive for mobile (≤ 600px)

---

What Will Be Done in the Future

Phase 2 — Audio & Video Generation

- Select and integrate an audio generation API (e.g. ElevenLabs, OpenAI TTS)                                                                   - Select and integrate a video generation API

- Connect both to their respective backend endpoints and frontend tabs

- Add audio player and video preview components

Phase 2 — Security & Reliability

- Add authentication middleware to protect API endpoints before public deployment

- Add rate limiting to prevent abuse

- Improve error handling with clear user-facing messages                                                                                       - Write a full README with setup and deployment instructions

Phase 3 — User Accounts & History

- User registration and login                                                                                                                  - Save and browse past generation history

- Bookmark and manage favourite outputs

- User preferences (default model, temperature, etc.)

Phase 3 — Scaling

- Dockerize the application for easier deployment

- Load testing and horizontal scaling as user base grows